ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Partner country	2

1.2.	Contracting Authority	2

1.3.	Country background	2

1.4.	Current situation in the sector	2

1.5.	Related programmes and other donor activities	2

2.	OBJECTIVE, PURPOSE & EXPECTED RESULTS	2

2.1.	Overall objective	2

2.2.	Purpose	3

2.3.	Results to be achieved by the Contractor	3

3.	ASSUMPTIONS & RISKS	3

3.1.	Assumptions underlying the project	3

3.2.	Risks	3

4.	SCOPE OF THE WORK	3

4.1.	General	3

4.2.	Specific work	3

4.3.	Project management	4

5.	LOGISTICS AND TIMING	4

5.1.	Location	4

5.2.	Start date & Period of implementation of tasks	4

6.	REQUIREMENTS	5

6.1.	Staff	5

6.2.	Office accommodation	6

6.3.	Facilities to be provided by the Contractor	6

6.4.	Equipment	7

7.	REPORTS	7

7.1.	Reporting requirements	7

7.2.	Submission and approval of reports	7

8.	MONITORING AND EVALUATION	8

8.1.	Definition of indicators	8

8.2.	Special requirements	8

# BACKGROUND INFORMATION

## Partner country

Republic of Armenia

## Contracting authority

“Vanadzor Municipality Staff” Community Management Institution(from now on “Vanadzor Municipality”)

## Country background

Armenia local government system is 25 years old. Since 1996 it has been passing a long way towards its sustainability, viability and efficiency, particularly when Armenia became a member of the Council of Europe in 2001 and signed, among other documents, the European Charter of Local Self-Government, which entered into force on 1 May 2002. In 2002, the new Law on Local Self-Governance has been adopted taking into account many of the commitments of Armenia to Council of Europe.

On 13 May 2013, Armenia ratified the Additional Protocol to the European Charter of Local Self-Government on the right to participate in the affairs of a local authority (Utrecht, 2009, CETS No. 207). The provisions of the Additional Protocol became part of Armenian legislation (RA Law on local self-government) on 19 June 2013. On its way to continuous improvement, Armenia has already has committed to all articles of the European Charter of local Self-Government.

On 26 March 2014, the Congress of Local and Regional Authorities of Council of Europe adopted Recommendation 351(2014) on local democracy in Armenia. The Congress acknowledged the efforts made by the Armenian authorities to implement the provisions of the European Charter of Local Self-Government, while at the same time identified a number of areas of concern, such as the existence of numerous small municipalities, the limited powers and own resources of local authorities, the weak capacity of community councils and calling for further improvement.

Decentralisation and the creation of a strong local government system remains a priority for Armenian authorities. On 23 November 2015, following positive results of referenda on consolidation in three pilot clusters (Dilijan, Tumanyan and Tatev), the Parliament passed a package of legislative amendments to a number of laws, establishing the legal framework for the implementation of consolidation in the pilot clusters.

The constitutional referendum of 6 December 2015, introducing a shift to parliamentary governance on the national level, paved the way for further legal reforms in the field of local self-government. These reforms aim at strengthening the role of local councillors, particularly by enhancing their supervisory powers, giving emphasis to the role of inter-community bodies and organisations for enhancing the efficiency of local self-government. Constitutional provisions provide for the possibility of indirect elections of the community leaders and partisan structure of the community councils.

## Current situation in the sector

Currently, municipalities in Armenia need to constantly improve their capacities, knowledge and skills to mobilize more resources to ensure efficient and quality service delivery. In the course of public administration reforms the opportunities and potential of amalgamated communities are being increased, along with challenges they encounter as newly reformed communities.

The amalgamated communities are gradually becoming competitors to the large cities. Vandazor is the third largest city of Armenia. Like other local governments, despite visible progress over years, it has been experiencing many challenges on the way of improvement of good governance, public participation, and municipal services. However, the potential competition from amalgamated communities provokes Vanadzor to further improve the efficiency and quality of municipal services. In addition, given the public demand of continuous improvement of municipal services and good governance, Vanadzor Municipality is keenly interested in further strengthening the capacities of its service provision departments, knowledge and skills of the municipal employees, get familiar with local and international best practices, leverage funding from alternative sources, and ensure broader transparency and visibility of municipal activities.

## Related programmes and other donor activities

Currently, Vanadzor municipality has been cooperating with different international organizations – EUD, EU Black Sea CBC, GIZ, World Vision, etc. Through different project, these organizations supports the municipality to improve its administrative and financial management, make investments in municipal infrastructure.

# OBJECTIVE, PURPOSE & EXPECTED RESULTS

## Overall objective

The overall objective of the project of which this contract will be a part is as follows:

The overall objective of the ABC.GoV is to contribute to the sustainable urban governance of the cities of Vanadzor and Gyumri, Armenia:

The project anticipates to achieve the following outcomes:

- The municipalities of Vanadzor and Gyumri design and implement urban planning, waste recycling and transportation policies in line with national and European standards.

- Users of municipal transports and waste management services have access to safe, healthy, inclusive and green services.

- The residents of Vanadzor and Gyumri are more knowledgeable and aware of adverse effects of plastic waste and fuel transportation on human health and environment, change behaviour to contribute improvement of service delivery.

- Vanadzor, Gyumri, and Piła municipal employees are more knowledgeable and skilled in urban governance and service delivery.

- The project has rigorous management, monitoring, accountability, reporting and visibility mechanisms to ensure proper implementation and high visibility of the progress.

## Purpose

Within the framework of ABC.GoV project it is foreseen to hire an experienced urban public transportation policy and management expert with  broad range of tasks and responsibilities for provision consultancy and technical assistance to, the project team, Vanadzor and Gyumri municipalities in developing and updating local policies and ordinances in public transportation with special focus in electric public transportation, carbon free, green public transportation; in drafting and reviewing ToRs for procuring electric buses and relevant infrastructure; training of Vanadzor and Gyumri municipalities staff in different aspects of public transportation; assisting in overall management of public transportation in Vanadzor and Gyumri. The involvement of the selected expert is foreseen for the entire project implementation period, by mid-2024.

Under current assignment, the selected public transportation expert will work closely with international public transportation expert as well as with local policy and legal expert to provide consultancy and technical assistance to project task-force in developing and updating rules and regulations in public transportation of Vanadzor and Gyumri with special accent to environmentally friendly, carbon free electric public transportation taking into account national standards and European Union best practices. The expert is expected to provide consultancy and technical assistance in formulation of the draft Local Public Transport Route Plan (LPTRP) to focus on low carbon urban transport system, provide technical assistance to LGUs in the finalization of their draft LPTRP.

The expert will provide technical assistance to the project team, Vanadzor and Gyumri municipalities in developing technical specifications and  characteristics for low carbon, green public transportation (electric city buses) and related infrastructure (ticket management and validation systems and charging infrastructure).

The expert is expected to revise local environmental action plans of Vanadzor and Gyumri and update them through monitoring of project intervention in public transportation (electric buses, positive behavior change a as result of environmental awareness campaign, and public education) aimed at reducing carbon emissions negatively affecting climate change.

The assignment includes provision of technical assistance in overall management of public transportation systems of both cities including but not limited management of transportation routes, arrangements with private sectors, provision of training for municipal departments and staff in different aspects of public transportation management and general training for residents and youth.

The assignment includes provision of training for municipal departments, staff, residents, youth, and schoolchildren in energy efficiency and climate change.

## Results to be achieved by the contractor

Draft policy, legal, and operational documents on public transportation issues for Vanadzor and Gyumri approved by the project team. Drafted/Revised technical specifications, ToRs for purchasing electric buses, ticket management and validation systems and charging infrastructureare in place. Increased knowledge of residents and youth in environmentally friendly public transportation. Capacitated municipal staff of Vanadzor and Gyumri able to efficiently manage public transportation in the cities

Draft policy, legal, and operational documents on environmentally friendly public transportation for Vanadzor and Gyumri approved by the project team. Revised and updated local environmental action plans. Increased knowledge of residents and youth in environmentally friendly public transportation.

# ASSUMPTIONS & RISKS

## Assumptions underlying the project

ABC.GoV will initiate the creation of a policy and regulatory improvement Task-force (TF) comprising 20-25 members. In the course of 1.5 project years, the TF will serve as a forum for prioritizing and deliberating improvements in policy and regulatory framework at local level, its synchronizing with national and international requirements to ensure more efficient and sustainable urban governance. It will consist of the representatives of Vanadzor and Gyumri local governments, Ministry of territorial administration and infrastructure, cadaster committee, urban development committee, local educational institutions and businesses.

In the course of 7 TF meetings with the help of the local and international expert TF members will draft policy and regulatory documents or amendments to the existing documents in the fields of waste management and recycling, urban planning and public transportation. Those draft documents will receive feedback from Vanadzor and Gyumri residents and civil society and after finalization will be submitted to the approval of the city councils of Vanadzor and Gyumri.

Currently, 113 mini-vans and buses in Gyumri and 82 in Vanadzor provide transportation services for the residents. Being fueled with the pressed natural gas – methane - all vehicles each day emit large amount of greenhouse gases making the cities more vulnerable to climate change. The ABC.GoV will help the target municipalities to learn about efficiency and operation of electric buses and then obtain electric buses to decrease greenhouse gas emissions in the cities. After the capacity building, the ABC.GoV will start the procurement process of eco-buses and ticket validation systems: 5 buses for Vanadzor and 5 buses for Gyumri will be purchased and put into operation. Introducing eco-friendly buses will contribute that Gyumri and Vanadzor met commitment under the EU Covenant of Mayors LEAPs: to reduce greenhouse gases emissions in the territory of the cities by 20%.

At the same time, the ABC.GoV will help both municipalities to procure and install ticket validation systems and charging infrastructure. Training will be conducted for the municipal staff in ticketing system management. The eco-buses will start operating in the lifetime of the project. The smart ticketing system in Vanadzor and Gyumri will be the first in Armenia using more efficient and innovative urban e-governance for the residents.  Public awareness campaign will be initiated to explain residents how to make use of the smart ticketing system.

## Risks

- Local government elections;

- Unstable political situation in the country

- Unexpected circumstances in regards of increased cases of Covid-19.

# SCOPE OF THE WORK

## General

### Description of the assignment

The Deliverables expected for the implementation of the assignment are detailed in the table below:

Deliverables

Final report and recommendations on the assignment

Reviewed policy and legal documents on environmentally friendly public transportation

Reviewed and updated local environmental action plans – VanadzorGyumri

Report on ongoing technical assistance technical assistance in public transportation

Technical specifications, ToRs, other related documents in public transportation

Local Public Transport Route Plan (LPTRP)

Reviewed policies and procedures in public transportation

Training materials

### Geographical area to be covered

Vanadzor and Gyumri, Armenia

### Target groups

The target group of the ABC.GoV are 3 municipalities (Vanadzor, Gyumri, Pila). 30 municipal employees will be capacitated through the peer learning (study tours) to have key roles in renewing urban governance policies and running upgraded green infrastructure (eco-transportation and waste recycling facility). Relevant and interested CSOs, 2,000 residents, and4,000 school-children from 40 schools, as well as higher education institutions, vocational and educational training (VET) institutions in order to reach future teachers, managers and entrepreneurs, private business owners, larger employers and cultural institutions of target cities will directly benefit from environmental education and training. A Final Beneficiaries are 90,000 residents of Vanadzor, 120,000 residents of Gyumri, and 70,000 residents of Pila: they will benefit from better policies, improved public spaces due to local green deal initiatives, will have access to a cleaner environment due to eco-transportation, waste separation, and recycling, will be aware of adverse effects of carbon emissions on health and environment. 30 municipalities from Armenia and EU/EaP will benefit from participating in the networking conference on sustainable urban governance.

## Specific work

4.2.1 The Level of Effort for the expert is set out below:

| N | Tasks | Expert days (up to) | Expert days for 2021 (up to) |
| --- | --- | --- | --- |
|  | Provide input in drafting policy and legal documents on public transportation in Vanadzor and Gyumri based on the priorities identified by taskforce members, assist in finalizing policy and legal document | 20 | 8 |
|  | Provide input in drafting policy and legal documents on environmentally friendly public transportation in Vanadzor and Gyumri based on the priorities identified by taskforce members, assist in finalizing policy and legal document | 15 | 8 |
|  | Provide consultancy and technical assistance in developing technical specification, terms of reference related to the electric buses, remote ticket management and validations systems, charging infrastructure within the framework of the project. | 15 | 8 |
|  | Provide consultancy and technical assistance in formulation of the draft Local Public Transport Route Plan (LPTRP) to focus on low carbon urban transport system, provide technical assistance to LGUs in the finalization of their draft LPTRP | 10 | 9 |
|  | Revise and update local environmental action plans for Vanadzor and Gyumri based on ongoing monitoring | 28 | 9 |
|  | Provide ongoing technical assistance in overall management of public transportation systems of both cities including but not limited management of transportation routes, arrangements with private sectors, preparation and provision of GIS data in public transportation, etc. | 45 | 8 |
|  | Provide training for municipal departments and staff in different aspects of public transportation management and general training for residents and youth | 3 | 2 |
|  | Provide training for municipal departments, staff, residents, youth, and schoolchildren in energy efficiency and climate change. | 20 | 7 |
|  | Provide report and recommendations on the assignment | 4 | 1 |
|  | Total | 160 | 60 |

Please note that the aforementioned tasks are provided with general description. During the actual assignment implementation phase, the project management team may divide each task to the sub-tasks. For each sub-task separate contract will be signed and detailed description of the task will be provided as an integral part of the contract.

The schedule of tasks for the following years will be given in the form of an annex to the contract.

    - Key qualifications

- University degree in Transport Planning/Studies, Engineering, Technical Sciences, or Economics. Or, in the absence of a university degree, minimum of 1 additional year of professional experience on top of the 3 years.

- At least 3 years of experience in planning and implemetation strategies related to public transportation.

- A master’s degree or PhD degree is an advantage.

- At least 3 years of experience in the sustainable transport sector.

- Experience in formulating transport plans.

- Excelent knowledge of public transportation system and management.

- Familiar with European best practicies of sustainable public transport management.

- Demonstrate clear and concise written skills in English. as well as high-quality skills in dialogue and presentation of information (knowledge of English).

- Any combination of education and experience which provides the tenderer with the desired skills, knowledge, and ability required to perform the job.

## Project management

### Responsible body

“Vanadzor Municipality Staff” Community Management Institution, represented by ABC.GoV Project

### Management structure

Vanadzor Municipality will coordinate all aspects of the technical assistance through the Alliance for Better City Governance (ABC.GoV) Project.

# LOGISTICS AND TIMING

## Location

Vanadzor and Gyumri Cities, Armenia.

## Start date &period of implementation of tasks

The intended start date is 04 October 2021 and the period of implementation of the contract will be32 months from this date.Please see Articles 19.1 and 19.2 of the special conditions for the actual start date and period of implementation.

Provisionally, the contract will be signed for 12 months and will be extended automatically beyond that period upon availability of funds by contracting authority.

Concrete start date of each task and detailed task descriptions will be provided in the contract related to each task.

The time-line of tasks for the following years will be provided in the contact.

# REQUIREMENTS

## Staff

Note that civil servants and other staff of the public administration of the partner country, or of international/regional organisations based in the country,shall only be approved to work as experts if well justified. The justification should be submitted with the tender and shall include information on the added value the expert will bring as well as proof that the expert is seconded or on personal leave.

## Office accommodation

Office accommodation for each expert working on the contract is to be provided by the contractor.

## Facilities to be provided by the contractor

The contractor shall ensure that experts are adequately supported and equipped.In particular it must ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities.It must also transfer funds as necessary to support their work under the contract and to ensure that its employees are paid regularly and in a timely fashion.

## Equipment

No equipment is to be purchased on behalf of the contracting authority / partner country as part of this service contract or transferred to the contracting authority / partner country at the end of this contract.Any equipment related to this contract which is to be acquired by the partner country must be purchased by means of a separate supply tender procedure.

# MONITORING AND EVALUATION

## Definition of indicators

Monitoring and evaluation of the activity will be provided in accordance with the Vanadzor Municipality's policies and procedures.

Recommendation 351 (2014): English version: https://wcd.coe.int/ViewDoc.jsp?id=2170873&Site=COE; Armenian version: http://www.coe.am/docs/clrae/report1.pdf